HOME AUTOMATION PLATFORM

IoT Relay Control · Cloud · MQTT · ESP8266

SOFTWARE DESIGN PACKAGE

Requirements · Architecture · Database · Protocols · Firmware · Security · Deployment

Prepared to IEEE/ISO/IEC/IEEE 29148:2018 conventions

| Document Title | Home Automation Platform — Software Design Package |
| --- | --- |
| Document Type | Combined SRS + SAD + Detailed Design |
| Version | 1.0 |
| Status | Baselined for Development |
| Date | July 2026 |
| Classification | Confidential |
| Author | Engineering / Architecture Team |

CONFIDENTIAL — For internal engineering and stakeholder use only

# Document Control

## Revision History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 0.1 | 2026-06-10 | Architecture Team | Initial skeleton derived from source SRS. |
| 0.5 | 2026-06-22 | Architecture Team | Added architecture, database, MQTT and API chapters. |
| 0.9 | 2026-06-30 | Engineering | Firmware, security, deployment and testing chapters; internal review. |
| 1.0 | 2026-07-02 | Engineering / QA | Baselined for development. Review comments incorporated. |

## Approvals

This document requires sign-off from the following stakeholders before it is placed under change control. Subsequent changes must be raised through the change-request process described in the Development Roadmap chapter.

| Role | Name | Responsibility | Signature / Date |
| --- | --- | --- | --- |
| Product Owner | ____________ | Scope and priority | ____________ |
| Lead Architect | ____________ | Technical soundness | ____________ |
| Backend Lead | ____________ | API and services | ____________ |
| Firmware Lead | ____________ | ESP8266 firmware | ____________ |
| Security Officer | ____________ | Security controls | ____________ |
| QA Lead | ____________ | Verification strategy | ____________ |

## Related Documents

| Ref | Document | Description |
| --- | --- | --- |
| [SRC] | Home Automation System SRS v1.0 | Source specification this package elaborates. |
| [29148] | ISO/IEC/IEEE 29148:2018 | Requirements engineering conventions. |
| [42010] | ISO/IEC/IEEE 42010:2011 | Architecture description conventions. |
| [OpenAPI] | OpenAPI Specification 3.1 | REST API contract format. |
| [MQTT] | MQTT v3.1.1 / v5.0 (OASIS) | Messaging protocol reference. |
| [RFC7519] | JSON Web Token (JWT) | Token-based authentication. |

Table of Contents

Document Control	2

Revision History	2

Approvals	2

Related Documents	2

1  Software Requirements Specification	10

1.1  Purpose	10

1.2  Scope	10

1.3  Product Overview	10

1.3.1  Product Perspective	10

1.3.2  Product Functions (summary)	13

1.3.3  User Classes and Characteristics	13

1.3.4  Operating Environment	13

1.3.5  Design and Implementation Constraints	13

1.3.6  Assumptions and Dependencies	13

1.4  Definitions, Acronyms, and Abbreviations	14

1.5  References	14

1.6  Overall Description of Behaviour	14

1.7  Functional Requirements	15

1.7.1  User Management	15

1.7.2  Device Management	16

1.7.3  Relay Control	17

1.7.4  Device Monitoring	17

1.7.5  Automation	18

1.7.6  Activity Logging	18

1.8  External Interface Requirements	19

1.8.1  User Interfaces	19

1.8.2  Software Interfaces	19

1.8.3  Communications Interfaces	19

1.9  Non-Functional Requirements	19

1.9.1  Performance	19

1.9.2  Scalability	20

1.9.3  Availability and Reliability	20

1.9.4  Security	20

1.9.5  Maintainability and Portability	20

1.9.6  Usability	21

1.10  Verification and Traceability	21

2  System Architecture Document	22

2.1  Architectural Goals and Constraints	22

2.2  Architectural Principles	22

2.3  Architectural Views	22

2.3.1  Logical View — High-Level Architecture	22

2.3.2  Logical View — Component Diagram	25

2.3.3  Process View — Key Scenarios	26

2.3.4  Physical View — Deployment	28

2.3.5  Development View — Module Organization	29

2.4  Data Flow and State Reconciliation	29

2.5  Cross-Cutting Concerns	29

2.5.1  Scalability Strategy	29

2.5.2  Resilience and Fault Tolerance	30

2.5.3  Observability	30

2.5.4  Configuration Management	30

2.6  Technology Mapping	30

2.7  Architectural Decisions (ADR Summary)	31

3  Database Design	32

3.1  Design Principles	32

3.2  Entity-Relationship Diagram	32

3.3  Relationships and Cardinality	33

3.4  Table Definitions and Data Dictionary	33

3.4.1  users	33

3.4.2  devices	34

3.4.3  automations	34

3.4.4  logs	34

3.4.5  refresh_tokens	34

3.5  Enumerated Types	35

3.6  DDL — Canonical Schema	35

3.7  Indexes	36

3.8  Sample Seed Data	36

3.9  Migration, Partitioning, and Retention	37

3.10  Backup and Recovery	37

4  MQTT Protocol Specification	38

4.1  Design Goals	38

4.2  Topic Hierarchy	38

4.3  Payload Formats and Schemas	38

4.3.1  Command (set)	38

4.3.2  Status	39

4.3.3  Heartbeat	39

4.3.4  Register	39

4.3.5  Info (provisioning ack)	39

4.4  Quality of Service Strategy	39

4.5  Last Will and Testament	40

4.6  Keep-Alive and Session Handling	40

4.7  Broker Security	40

4.8  Message Flow Summary	41

4.9  Versioning and Extensibility	41

5  REST API Specification	42

5.1  Conventions	42

5.2  Authentication Scheme	42

5.3  Error Model	42

5.4  Authentication Endpoints	43

5.5  Device Endpoints	44

5.6  Relay Control Endpoints	46

5.7  Automation Endpoints	47

5.8  Logs and Health	48

5.9  WebSocket Channel	49

5.10  Rate Limiting	50

5.11  OpenAPI Excerpt	50

6  ESP8266 Firmware Design	51

6.1  Firmware Responsibilities	51

6.2  Module Decomposition	51

6.3  Class Model	51

6.4  Runtime State Machine	52

6.5  Non-Blocking Main Loop	53

6.6  Reconnection Flow	53

6.7  Command Handling	54

6.8  Memory Layout	55

6.8.1  Flash Partition Map (4 MB, OTA-ready)	55

6.8.2  Runtime RAM Budget (indicative)	55

6.9  Configuration	55

6.10  Safety and Watchdog	56

7  Frontend Design	57

7.1  Design Principles	57

7.2  Information Architecture	57

7.3  Wireframes and Page Specifications	57

7.3.1  Login	57

7.3.2  Dashboard	58

7.3.3  Devices	59

7.3.4  Automation	60

7.3.5  Logs	61

7.3.6  Device Card (component detail)	62

7.4  Component Hierarchy	63

7.5  State Management	64

7.6  Real-Time Integration	65

7.7  Responsive and Accessibility Requirements	65

7.8  Design Tokens	65

8  Automation Engine Design	66

8.1  Concepts	66

8.2  Rule Model	66

8.3  Engine Architecture	66

8.4  Scheduler	67

8.5  Event Processing	67

8.6  Condition Evaluation	67

8.7  Action Dispatch	67

8.8  Conflict Resolution and Safety	68

8.9  Worked Example	68

9  Security Design	69

9.1  Security Objectives	69

9.2  Authentication and JWT Lifecycle	69

9.2.1  Token Claims	69

9.3  Password Storage	70

9.4  Transport Security (HTTPS/TLS)	70

9.5  MQTT Security	70

9.6  Role-Based Access Control	70

9.7  Input Validation and Output Encoding	71

9.8  Web Protections (CORS and CSRF)	71

9.9  Secrets Management	71

9.10  Rate Limiting and Abuse Prevention	71

9.11  Threat Model (STRIDE Summary)	71

9.12  Security Testing	72

10  Docker & Deployment	73

10.1  Container Topology	73

10.2  Docker Compose	74

10.3  Dockerfiles	75

10.3.1  Backend (multi-stage)	75

10.3.2  Frontend (multi-stage build)	75

10.4  NGINX Reverse Proxy and TLS	75

10.4.1  Certificate Issuance and Renewal	76

10.5  Environment Configuration	76

10.6  Deployment Procedure	77

10.7  Upgrade and Rollback	77

10.8  CI/CD Pipeline	77

10.9  Scaling Beyond the Baseline	77

11  Development Roadmap	78

11.1  Delivery Principles	78

11.2  Milestones	78

11.3  Sprint Plan	78

11.4  Feature Backlog Mapping	78

11.5  Definition of Done	79

11.6  Roles and Responsibilities (RACI)	79

11.7  Risk Register	79

11.8  Change Management	79

12  Coding Standards	81

12.1  General Principles	81

12.2  Python (Backend)	81

12.2.1  Tooling and Style	81

12.2.2  Structure and Naming	81

12.2.3  Example	81

12.3  TypeScript (Frontend)	82

12.3.1  Tooling and Style	82

12.3.2  Conventions	82

12.3.3  Example	82

12.4  C++ (ESP8266 Firmware)	83

12.4.1  Tooling and Style	83

12.4.2  Conventions	83

12.4.3  Example	83

12.5  Testing Standards	83

12.6  Version Control and Reviews	84

13  AI Coding Guide	85

13.1  How to Use This Guide	85

13.2  Shared System Prompt	85

13.3  Tool-Specific Guidance	85

13.4  Prompt Patterns	86

13.5  Feature-by-Feature Implementation Plan	86

Step 1 — Project scaffold	86

Step 2 — Authentication	86

Step 3 — Devices	86

Step 4 — MQTT service	87

Step 5 — Relay control end-to-end	87

Step 6 — Firmware v1	87

Step 7 — WebSocket + dashboard	87

Step 8 — Automation engine	87

Step 9 — Logs + polish	88

Step 10 — Hardening & deploy	88

13.6  Guardrails for AI-Generated Code	88

14  Testing Plan	89

14.1  Test Strategy Overview	89

14.2  Unit Testing	89

14.3  Integration Testing	89

14.4  Hardware-in-the-Loop (HIL) Testing	90

14.5  Load and Performance Testing	90

14.6  Requirements Traceability (Test Matrix)	90

14.7  Entry and Exit Criteria	91

14.8  Defect Management	91

15  Future Expansion	92

15.1  Extensibility Foundations Already in Place	92

15.2  ESP32 Support	92

15.3  Sensors and Energy Monitoring	92

15.4  OTA Firmware Updates	92

15.5  AI-Assisted Automation	93

15.6  Voice Assistants (Alexa, Google Home)	93

15.7  Native Mobile Applications	93

15.8  Push Notifications	93

15.9  Multi-User and Multi-Home	93

15.10  Expansion Summary	94

16  Appendices	95

Appendix A  Glossary	95

Appendix B  Requirements Traceability Matrix	95

Appendix C  Configuration Reference	96

Appendix D  Document Conventions	96

Appendix E  Acceptance Checklist	96

# 1  Software Requirements Specification

This chapter specifies the requirements for the Home Automation Platform in accordance with ISO/IEC/IEEE 29148:2018. It defines the purpose, scope, external interfaces, functional be haviour, and quality attributes that the delivered system must satisfy. Each requirement is uniquely identified, singular, verifiable, and traceable to a stakeholder need. The verb “shall” denotes a binding requirement; “should” denotes a recommendation; “may” denotes an option.

## 1.1  Purpose

The purpose of this document is to define, unambiguously and completely, what the Home Automation Platform shall do so that engineering, quality assurance, and stakeholders share a common baseline. It serves as the contractual reference for design, implementation, verification, and acceptance. The intended readership includes the product owner, software and firmware engineers, QA engineers, DevOps engineers, and the security officer.

## 1.2  Scope

The Home Automation Platform is a cloud-hosted Internet-of-Things system that centrally controls a fleet of ESP8266-based relay devices. The product name is Home Automation Platform (“the Platform”).

#### In scope

- User authentication and authorization with role-based access control.

- Device lifecycle management (registration, naming, room assignment, removal).

- Real-time relay control (ON, OFF, TOGGLE) and status read-back.

- Live device presence and telemetry (online/offline, RSSI, firmware version, last-seen).

- Automation via time schedules, sensor triggers, and manual scenes.

- Immutable activity and audit logging.

- A responsive web dashboard, a documented REST API, and MQTT device messaging.

- Containerized deployment behind a TLS-terminating reverse proxy.

#### Out of scope (this release)

- Native mobile applications (a REST/WebSocket API is provided to enable them later).

- Over-the-air (OTA) firmware update orchestration (planned; see Future Expansion).

- Third-party voice assistant integrations (Alexa, Google Home).

- Multi-home / multi-tenant billing and isolation beyond per-user device ownership.

The architecture, however, shall be designed so that these out-of-scope items can be added with minimal structural change, as elaborated in the Future Expansion chapter.

## 1.3  Product Overview

### 1.3.1  Product Perspective

The Platform is a new, self-contained product rather than a component of a larger system. It follows a layered client–edge–application–messaging–data–device topology. Browsers communicate with the backend over HTTPS and WebSocket (WSS) through an NGINX reverse proxy. The FastAPI backend persists state in PostgreSQL and exchanges device messages with an Eclipse Mosquitto MQTT broker. ESP8266 devices connect to the broker over the local network (and, where remote, over TLS), publishing telemetry and subscribing to command topics.